Subject: Offshore Team Tasks - Validation and Defect Fix Revalidation

Dear Offshore Team,

I hope this email finds you well. We have some important tasks that need to be completed to ensure the smooth progress of our project. The recent resolution of the Source data issue and successful reloading of the analytical and silver layers by Ben have unblocked testing for Analytical, Silver, and RTP areas. As such, we need your assistance in completing the following tasks:

| **ssTask Description** | **Owner(s)** | **Date for Completion** |
| --- | --- | --- |
| 1. Validate Pre-prod defect fix regression using automated SIT framework, including defect fix validation. | Sutapa | 26/07 |
| 2. Silver Quotes (Home & Motor) and RTP Analytical Validation, Defect fix revalidation, orchestration, and Incremental validation. | Sutapa & Jeelani | 28/07 |
| 3. Gold Layer validation - DIM, FACT, Defect fix revalidation, orchestration, and Incremental validation. | Akshay | 28/07 |
| 4. Silver Policy validation - Defect fix revalidation, orchestration, and Incremental validation. | Jeelani | 28/07 |

Please ensure that the tasks are completed by the specified dates and report any progress or roadblocks to me directly. If you require any support or have any questions, feel free to reach out to me.