Subject: Update on VC Changes Testing Status in DAVE

Dear [Recipient],

I hope this email finds you well. I wanted to provide you with the current status and relevant details regarding the testing of VC changes in DAVE. Below is a summary in a tabular format:

| **Activity** | **Completion %** | **Defect** | **Next Step** | **Test Result Path** | **Comment** |
| --- | --- | --- | --- | --- | --- |
| Validation of test data in DAVE Clev4/Mart | 65% | One defect raised for missing test data in the target Mart table due to filter conditions (now resolved). Another observation related to test data on Valid\_to date being populated in the source data, raised as a source data issue. | Identify and process additional test data satisfying mart entry criteria. | [Path] | Validated sample test data; reutilizing previously tested results causing count issues, possibly due to source SQL improvements needed. |
| Report Testing - Validate test data for vulnerability in the report based on source system updates and other changes | 10% | N/A | Once incremental data is processed, test samples in the report and dataset. | [Path] | N/A |

If you have any questions or need further clarification on any of the points mentioned above, feel free to reach out. Your feedback and insights are highly appreciated.