Please review the estimated details for testing specifically related to RTP Feed analytics store tables. The provided estimates are based on proposed changes for the test design, test execution, pre-production, and production deployment support of four analytical RTP tables. The breakdown is presented in table format below:

| **Task Activity** | **Description** | **Effort** | **Duration (Days)** |
| --- | --- | --- | --- |
| Test Design and Test Execution for 4 Analytical Tables | Includes incremental validation for the specified analytical tables | 1 FTE | 5 days |
| Preprod Support - High-Level Cost Analysis, Data Check, and Regression Testing for RTP Tables Only | Involves thorough pre-production support, including cost analysis, data checks, and regression testing specifically for RTP tables | 1 FTE | 3 days |
| Preprod Support - Sanity Check | Encompasses a sanity check as part of pre-production support | 1 FTE | 1 day |

These estimates are tailored to the testing requirements associated with the proposed changes for the mentioned analytical RTP tables.