# Next Actions

| Owner | Action Item | Priority | Target Outcome |
| --- | --- | --- | --- |
| Data Engineering Team | Refresh Read Replica and CDA datasets in core_tst and confirm environment readiness. | High | Test environment ready for reconciliation activities. |
| Data Engineering Team | Provide downstream impact analysis including impacted jobs, pipelines, notebooks, downstream tables, and consuming teams for switch-over testing. | High | Enable switch-over test planning and effort estimation. |
| Data Engineering Team | Define and confirm CDA ingestion frequency, scheduling approach, and operational processing windows. | Medium | Support reconciliation scheduling and future operational planning. |
| Data Engineering Team | Provide visibility into CDA source data availability, ingestion volumes, processing statistics, and S3 landing data where required. | High | Support test data assessment and validation planning. |
| Data Engineering Team | Confirm watermark usage, cutoff logic, and reconciliation timing approach for point-in-time comparisons. | High | Ensure consistent reconciliation methodology. |
| Reconciliation Monitoring Developer | Design and implement the productionised reconciliation monitoring pipeline for daily execution. | High | Automated reconciliation monitoring capability available. |
| Service Excellence Team | Integrate reconciliation reporting into the centralised monitoring and dashboard framework. | Medium | Centralised visibility of reconciliation outcomes. |
| Graham / QA Team | Perform test data availability and volume assessment across the identified 691 Guidewire tables. | High | Validate sufficient test coverage and identify gaps. |
| Graham / QA Team | Define reconciliation automation framework for schema, count, DDL, data format, and row-level validation during testing. | High | Automated QA validation capability established. |
| Graham / QA Team | Define schema drift automation approach and validation criteria. | High | Automated schema drift validation capability established. |
| Graham & Glen | Identify and agree the list of business-critical tables to be included in production row-level reconciliation monitoring. | High | Production reconciliation scope agreed. |
| Graham | Define switch-over testing approach, validation scope, and manual testing effort based on the downstream impact analysis. | High | Switch-over testing plan prepared. |
| Hazel | Confirm availability of source-level DDL change opportunities and provide guidance on the schema drift validation approach. | Medium | Schema drift testing approach finalised. |
| Project Team / Data Engineering Team | Define production cutover strategy, implementation timeline, operational runbook, rollback approach, and readiness criteria. | Medium | Production deployment approach agreed. |
| Project Team | Communicate planned reconciliation and switch-over testing activities to teams utilising the shared core_tst environment. | High | Avoid testing conflicts and ensure stakeholder awareness. |

## Immediate Priorities (Next 1–2 Weeks)

- Confirm environment readiness and refresh CDA datasets in core_tst.

- Complete test data availability assessment across the 691 Guidewire tables.

- Obtain downstream impact analysis from Data Engineering.

- Finalise reconciliation automation design.

- Finalise schema drift validation approach.

- Identify business-critical tables for production monitoring.

- Confirm watermark and reconciliation timing approach.