## 4. Coordination, Responsibilities & UAT Access Matrix

This section defines the roles, responsibilities, and UAT coordination activities for each data delivery component in scope for MI testing.
It aligns MI validation coverage with UAT dependencies and defines what MI will deliver to support business testing.

| Component / Process | Description | MI Delivery / Validation Scope | UAT Needed (Y/N) | User Access Team | UAT User / Role | What MI Team Provides to UAT |
| --- | --- | --- | --- | --- | --- | --- |
| MQS Ingestion – Base Message Types | Databricks ingestion from MQS Athena Event Hub for message types: Quote Request, PreComp Response, Rating Request/Response, Cache ID, Stop Quote. | Validate ingestion job execution, schema, partitioning, monitoring, and data lineage. Confirm data readiness for downstream consumption. | No | – | – | Internal SIT evidence and data availability confirmation for handoff to EDM. |
| MQS Ingestion – Core Risk | Ingestion of Core Risk Quote and related responses from MQS Athena into Ingestion Layer. | Validate successful ingestion and schema structure; confirm data is consumable by EDM Core Risk model. | No | – | – | Validation evidence, ingestion job logs, and file load statistics. |
| MQS Ingestion – Raw Enrichment | Extraction and decompression of enrichment payloads from MQS Quote Requests. | Validate decompression logic, metadata tagging, and linkage between quote and enrichment. | Yes | Data Hunting & Pricing Stakeholders | Data Owner / Pricing Data Analyst | Enrichment extract dataset for validation; enrichment-to-quote linkage summary report. |
| Large Rating Vehicle & Model File (Cosmos DB) | Load of large rating and vehicle model files into Cosmos DB through Active/Passive standalone ingestion pipeline. | Validate data integrity, record count reconciliation, and active/passive synchronization. | Yes | Pricing Stakeholders | Pricing Analysts / MI Data Consumers | Confirmation of ingestion completion, Cosmos DB validation logs, and Active/Passive pipeline results. |
| Quote Cache Deletion (ADF Workflow) | Azure Data Factory workflow for automated processing of Quote Cache file from Athena, stored in Azure Blob. | Validate workflow automation, monitoring, and error handling. Confirm Blob file integrity and naming. | No | Internal MI / Data Engineering | – | ADF pipeline status logs and validation report. |
| Quote Reconciliation Process (Data Excellence) | Reconciliation between Athena Quote files, MQS, and Interaction messages for completeness and alignment. | Validate reconciliation join logic and report discrepancies. Support data excellence review. | Yes | Pricing Operations / Underwriting Reporting | Pricing Validator / UW Analyst | Reconciliation dashboard showing matched/missing quotes and lineage evidence. |
| EDM – Core Risk Domain | Integration of MQS Core Risk data into EDM Quote Domain, linking pre- and post-rating data. | Validate referential integrity, correlation logic, and completeness. Confirm Core Risk model linkage. | Yes | Pricing & Underwriting Reporting | Pricing Lead / Underwriting UAT Rep | EDM Core Risk dataset snapshot, linkage verification logs, and mapping documentation. |
| EDM – Radar Feature Set | Dynamic Radar Feature model built from PreComp Response and Error datasets. | Validate Radar feature creation, field population, and data traceability for reporting. | Yes | Reporting Analyst / MI Power BI Team | Reporting Analyst / Pricing Data Scientist | Radar Feature dataset extract and feature validation summary for UAT analysis. |
| Continuity of Service – Pricing View | New Pricing View exposing rating parameters from MQS quote data (replacement for legacy Polaris source). | Validate field mapping and alignment with legacy view. Confirm rating parameters are available to Pricing users for UAT. | Yes | Pricing UAT Team | Pricing UAT Coordinator / Business Analyst | Pricing View dataset extract, field-level validation log, and access confirmation. |
| MI Dataset Publication (UAT Readiness) | Provision of validated datasets (EDM, Pricing View, Reconciliation) to UAT environment. | Validate dataset refresh, versioning, and access provisioning for UAT consumption. | Yes | Pricing & Underwriting UAT Teams | Pricing/UW UAT Users – TBC | Dataset access credentials, refresh schedule, and summary validation pack. |

### Notes & MI Caveats

- MI’s role ends at data integration and system validation.

  - MI ensures data is technically correct, complete, and accessible across layers.

  - Business rule validation and pricing outcomes are owned by Pricing and Underwriting.

- UAT user confirmation required before MI dataset handover.

  - Pricing and Underwriting coordinators to share confirmed user list and access needs before UAT start.

- Dependency visibility:

  - Data ingestion, enrichment, and EDM datasets rely on stable MQS and Athena feeds.

  - Missing or inconsistent data due to upstream issues will be logged as “No Run – Dependency” and excluded from MI defect count.

- MI Deliverables to UAT:

  - Validated datasets (EDM Core Risk, Radar Features, Pricing View).

  - Access readiness confirmation and evidence packs.

  - Data lineage and reconciliation reports for transparency.

## 3. Scope of MI Testing

The MI System Integration Testing (SIT) scope is defined in alignment with the overall E2E Test Plan for the December (Risk-Based) and January (MVP) releases.
MI testing focuses on validating data ingestion, transformation, orchestration, reconciliation, and dataset readiness across the Azure data platform to ensure end-to-end data flow accuracy and availability for Pricing and Underwriting UAT.

In addition to the E2E programme-level entry, exit criteria and prerequisites, this section outlines MI-specific testing boundaries and readiness checkpoints, based on the MI team’s scope of ownership.

### 3.1 December 2025 – Risk-Based Release Scope

Objective: Validate foundational ingestion, enrichment, and orchestration processes forming the technical backbone of the data platform, ensuring ingestion stability and end-to-end data completeness.

| Component | Description | MI Validation Focus |
| --- | --- | --- |
| Ingestion Layer (Databricks Pipelines) | Ingestion of MQS messages (Quote Request, PreComp, Rating Request/Response, CacheID, Stop Quote) into ADLS via Databricks. | Validate ingestion performance, schema alignment, partitioning, monitoring, and lineage tracking. |
| Raw Enrichment Processing | Decompression and extraction of enrichment payloads embedded in MQS Quote Request. | Validate decompression, metadata tagging, and enrichment linkage to source quotes. |
| Large Rating Vehicle & Model File (Cosmos DB) | Ingestion of large rating and model files into Cosmos DB via Active/Passive pipeline for vehicle and pricing model data. | Validate ingestion integrity, file completeness, and active-passive synchronization. |
| Quote Cache Deletion (ADF Workflow) | Automated Azure Data Factory process moving Athena Quote Cache files to Blob storage. | Validate orchestration logic, success notifications, and Blob file validation. |
| Quote Reconciliation (Data Excellence) | Reconciliation between Athena quote output, MQS messages, and Interaction data. | Validate reconciliation logic and completeness to support business data confidence. |

Expected Outcome:
Successful ingestion, enrichment, and data orchestration validation ensuring complete and traceable data movement from MQS → ADLS → EDM → Cosmos.

### 3.2 January 2026 – Full MVP Release Scope

Objective: Validate full end-to-end data integration and data readiness across the EDM and Reporting layers, ensuring Pricing and Underwriting UAT datasets are complete, accurate, and aligned to legacy Polaris expectations.

| Component | Description | MI Validation Focus |
| --- | --- | --- |
| EDM – Core Risk Domain | Integration of MQS Core Risk data into the EDM Quote Domain. | Validate referential integrity, correlation, and data completeness between MQS and EDM. |
| EDM – Radar Feature Set | Creation of Radar Feature dataset using PreComp and System Error data for Pricing analysis. | Validate population accuracy, schema integrity, and traceability. |
| Continuity of Service – Pricing View | Pricing analytical view providing rating parameter visibility for Pricing UAT (replacing legacy Polaris feed). | Validate dataset alignment, field mapping, and availability for Pricing users during UAT. |
| MI Dataset Publication for UAT | Publication of validated MI datasets (EDM, Pricing View, Reconciliation) to UAT environments. | Validate access, refresh scheduling, versioning, and data completeness for business testing. |

Expected Outcome:
Complete end-to-end data validation and referential integrity between ingestion, EDM, and Pricing datasets, supporting business UAT execution.

### 3.3 In-Scope Activities

| Area | Scope of MI Validation |
| --- | --- |
| System Integration | Validate data flow between MQS → Ingestion → EDM → Cosmos → UAT datasets. |
| Data Reconciliation | Confirm record-level alignment between Athena, MQS, and Interaction data. |
| Monitoring & Observability | Validate alerting, error handling, and pipeline status dashboards. |
| Access Readiness | Ensure data available and accessible to UAT teams as per access plan. |
| Continuity of Service Validation | Confirm Pricing View and Active/Passive pipelines sustain data continuity. |

### 3.4 Out of Scope

| Area | Rationale |
| --- | --- |
| Pricing and Underwriting Business Logic | Validation of pricing calculations, underwriting rules, or rating parameters remains under Pricing/UW ownership. |
| Model Logic (RL, ML, Fraud) | Managed by model owners; MI validates only data flow and structure. |
| Application Testing (Athena Front End) | UI-level and transactional validation handled under Athena scope. |
| Non-Functional (Performance/Load) | Performance testing for ingestion or UAT usage excluded from MI scope. |

### 3.5 Prerequisites (MI-Specific)

In addition to the general E2E prerequisites, MI SIT execution requires:

- Deployment of all MI pipelines (Ingestion, Cosmos, ADF, EDM) into the SIT environment.

- Completion of upstream integration testing by Athena and MQS teams.

- Availability of controlled test data covering NB, MTA, Requote, and Renewal scenarios.

- Validation of MI access permissions to ADLS, Cosmos DB, and EDM datasets.

- Set up of monitoring dashboards and logging for ingestion pipelines.

### 3.6 Entry Criteria (MI-Specific)

In addition to the E2E-level entry criteria, MI SIT will commence when:

- Ingestion and ADF pipelines are deployed and validated as operational.

- MQS event hub connections are established and stable.

- Sample Athena test data is successfully delivered to MI storage layers.

- Cosmos DB and EDM structures are created and accessible.

- Defect triage process is defined and ownership agreed with upstream teams.

### 3.7 Exit Criteria (MI-Specific)

To meet MI exit readiness, the following conditions must be met:

- All Dec scope components validated with supporting evidence.

- EDM Core Risk, Radar, and Pricing View datasets validated and made available for UAT.

- Referential integrity and lineage checks completed successfully.

- All critical and high-severity MI defects closed or deferred with risk acceptance.

- Validation evidence, defect summary, and reconciliation reports submitted for E2E sign-off.

- Data access confirmed and UAT handover completed to Pricing/UW teams.

### 3.8 MI Dependencies and Coordination

- MI depends on timely test data delivery from Athena and MQS message availability.

- UAT user access confirmation from Pricing/Underwriting must be completed before UAT data handover.

- MI testing relies on upstream stability and defect resolution turnaround from MQS, Data Engineering, and Athena streams.

- Any scenario that cannot be executed due to upstream issues will be recorded as “No Run – Dependency”, not a MI test failure.

## Risks, Dependencies, and Assumptions (MI Perspective)

### 1. Risks

| Risk ID | Description | Impact | Mitigation / Action | Owner |
| --- | --- | --- | --- | --- |
| R1 | Lack of confirmed UAT users and coordinators from Pricing and Underwriting before UAT start. | Delays in UAT data validation and sign-off. | Require confirmation of UAT users and access provisioning in Entry Criteria before MI dataset handover. | E2E Test Manager / Pricing Lead |
| R2 | Upstream data feed instability or late MQS message delivery impacting MI ingestion validation. | Partial data coverage; missed validation cycles. | Escalate to MQS and Data Engineering; log as “No Run – Dependency.” Prioritize defect turnaround. | MQS / Data Engineering |
| R3 | Defect turnaround delays for upstream or data issues. | SIT exit and Jan MVP validation timelines impacted. | Track critical defects in daily triage; agree SLA for resolution before next test cycle. | E2E Test Manager / Upstream Teams |
| R4 | Test data unavailability or inconsistent refresh from Athena and MQS. | MI validation limited or inaccurate due to missing records. | Establish E2E data coordination process; Athena to confirm data readiness daily. | Athena / E2E Data Coordinator |
| R5 | Misalignment between MI test timeline and overall E2E/UAT timeline view. | Testing rework and dependencies missed. | Require shared E2E test calendar with milestones across workstreams. | E2E PMO |
| R6 | Pricing and Underwriting business rules not validated against MI datasets. | UAT confidence issue; risk of business sign-off delay. | Clarify MI scope: system integration only; Pricing/UW to own business logic validation. | Pricing / Underwriting |
| R7 | Access provisioning delays to Cosmos DB, EDM, or Blob Storage for testers and UAT users. | Blocked execution or late UAT start. | Raise early access requests via E2E environment tracker. | BICoE MI / E2E Environment Lead |
| R8 | Integration testing progress visibility lacking from upstream teams. | Difficulty planning MI SIT entry and dependencies. | Weekly progress updates from Athena/MQS teams; publish E2E integration dashboard. | E2E Test Manager |
| R9 | Quote Reconciliation logic identifies mismatched records but upstream fix is delayed. | Data confidence issue for business. | Provide exception report; escalate data remediation plan to business owners. | BICoE MI / Data Excellence |
| R10 | New Continuity of Service (Pricing View) dataset structure not fully validated against legacy Polaris data. | UAT reporting misalignment; incomplete coverage. | Parallel comparison with legacy Polaris dataset during UAT. | Pricing / MI Reporting |

### 2. Dependencies

| Dependency ID | Description | Type | Responsible Team |
| --- | --- | --- | --- |
| D1 | Timely availability of MQS messages and event schema updates for ingestion. | Upstream System | MQS / Data Engineering |
| D2 | Provision of Athena transactional data (NB, MTA, Renewal, Re-quote) for test execution. | Upstream / Data | Athena Team |
| D3 | Access to Cosmos DB, EDM, and Azure Blob Storage for MI testers and UAT users. | Environment / Access | E2E Environment & Security |
| D4 | UAT user confirmation and access provisioning from Pricing and Underwriting. | Business / UAT | Pricing / Underwriting Coordinators |
| D5 | E2E test data coordination and refresh scheduling between Athena, MQS, and MI. | Data | E2E Data Coordinator |
| D6 | Defect triage ownership clarity between MQS, Athena, and MI. | Process | E2E Test Manager |
| D7 | Shared E2E test timeline view and readiness tracking across workstreams. | Planning | E2E PMO / Test Manager |
| D8 | Confirmation of dry-run and deployment rehearsal plan before UAT go-live. | Schedule | E2E Programme |

### 3. Assumptions

| Assumption ID | Assumption Statement |
| --- | --- |
| A1 | All upstream systems (Athena, MQS, Data Engineering) complete component-level integration testing before MI SIT entry. |
| A2 | Test data provided by Athena and MQS represents realistic production-like transactions (NB, MTA, Requote, Renewal). |
| A3 | MI has stable access to all Azure environments (ADLS, Cosmos, EDM, Blob) throughout SIT/UAT. |
| A4 | All workstreams adhere to the agreed defect triage process and escalation SLAs. |
| A5 | UAT timelines will be communicated and confirmed through the E2E test manager at least one week before MI dataset release. |
| A6 | Any business or pricing-related defects identified in UAT are managed by Pricing and Underwriting teams, not MI. |
| A7 | Any upstream delays or environment outages will be captured in the dependency log and not attributed to MI test delays. |

### Summary Statement

MI SIT and E2E validation rely heavily on coordination across workstreams.
The risks and dependencies outlined above will be monitored via the E2E Risk Register and discussed during daily triage and weekly readiness calls.
All unresolved upstream or data-related blockers will be transparently logged as dependencies or “No Run” scenarios, not MI accountability.