| # | Observation | Current BICoE position | Latest update / evidence | Action / owner | Status |
| --- | --- | --- | --- | --- | --- |
| 1 | Additional message type replayed into BICoE Event Hub | During earlier Blob replay, a Working Data/QWD message type was incorrectly replayed into BICoE. | Root cause was identified and fix applied. Since 3 Oct, post-fix monitoring has not shown the additional message type in BICoE. Today we are seeing only quote_request being replayed from Blob; this may also be because there is little/no new PTS data creation currently. | Continue monitoring replay runs in PTS to confirm routing remains correct when broader message types are available. | Positive / Monitoring |
| 2 | Cross-day duplicate replay | Original message can arrive on one day and the replayed message can arrive on a later day with a new enqueuedTime. BICoE ingestion deduplication will not catch this once it falls outside the 1-minute watermark/window. | Gaurav confirmed why the current BICoE deduplication cannot handle this scenario. Ash has asked for Arindom’s input on how this type of duplicate should be handled. | Need agreed solution/approach from Arindom + Ash, with BICoE input on downstream implementation. This should not be treated only as a one-off cleanup because replay can continue to create cross-day duplicates. | Open – solution required |
| 2a | Same MQSQuoteId + messageType with different quoteStep | This is not necessarily a normal duplicate; it looks more like a source-side data/behaviour defect. However, it can produce the same BICoE impact because it can also escape ingestion deduplication and create multiple downstream records. | Observed in Production, but not yet reproduced in PTS. Logesh raised that this variation should also be considered while designing the solution for Observation 2. | MQS/Mule should confirm expected source behaviour. BICoE solution for cross-day duplicates should also consider whether/how this pattern is detected downstream. | Open – lower priority, but should be covered in solution design |
| 3 | Orphan % / incomplete Blob replay | BICoE cannot properly reconcile the replay outcome while a significant part of the Blob backlog remains unprocessed. | Ash’s batch-run metrics show BICoE Blob replay cleared 13,342 of 40,355 files = 33.1% in the available run. Processing speed was around 3.71 files/sec, while live traffic was shown as 67–133 files/sec. Root cause given: sequential processing / zero concurrency. | Ash proposed two options: (1) increase batch frequency/windows, or (2) introduce parallel processing for higher throughput. A steer was requested from Arindom / Sarah, but the final decision/outcome had not been shared by Friday EOD. | Open – decision required |

You can open with:

“From BICoE side, Observation 1 is moving positively — since the fix on 3 October we have not seen the additional Working Data message type entering BICoE, and we will continue monitoring. The two items that still need a clear decision are Observation 2, how we handle cross-day replay duplicates, and Observation 3, how the Blob backlog throughput will be improved so BICoE can properly validate the orphan/reconciliation outcome.”

Then for Observation 2, I would specifically ask:

“Arindom/Ash, can we agree the expected handling for cross-day replay duplicates? Gaurav has confirmed the existing 1-minute ingestion watermark cannot cover a message replayed a day later. Also, while we have not reproduced it in PTS, Production has another variation where the same MQSQuoteId + messageType arrives with different quoteStep values. We should make sure the proposed solution does not only address one replay pattern.”

And for Observation 3:

“For the orphan validation, the current limitation is that only around 33% of the BICoE Blob backlog was cleared in the available run window. Until the backlog can be processed sufficiently, the orphan percentage is not a reliable final validation point. Could we confirm which option was agreed — increased batch frequency or parallel processing — and when we can rerun the reconciliation check?”

The key is to keep