Hey team,

Just a quick update on the test data dependencies and the issues currently impacting BICOE testing after the CR041 changes.

We can now see data coming through with the updated header, but a few areas are still not populating as expected:

- General

  - Cache ID is missing in most messages — RL-1301 has been raised for this.

- Quote Request

  - Vehicle Premium (Pre-IPT) and Add-ons are missing.

  - Cover details like Personal Accident 5K and Courtesy Car total repair are not showing.

  - Modification details are missing — we’ve already confirmed this will only come through the Aggregator flow.

  - Driver details such as Licence Validated Indicator, Medical Condition, DVLA Advised Indicator, and Registration Disabled Indicator are not found.

  - Conviction Disqualified End Date is missing.

  - Policy Holder details are missing — please see the attachment for specifics.

- PRECOMP

  - We still don’t see any PRECOMP error data in SIT. Need to check whether the created data genuinely has no errors or if new error test data needs to be generated.

  - Data profiling for Driver, Vehicle, Policy Holder, and Policy sections is still in progress. We’ll share the results once complete — around 400 columns need profiling, so it’s taking some time.

- Rating Request

  - MyLicence data is missing, likely due to an existing open issue.

  - RL-1300 raised for field name uppercase issues.

- Rating Response

  - RL-1298 & RL-1030 raised for missing header information.

  - RL-1125: Decline Result test data missing.

  - Endorsement details missing — RL-1209, RL-1210, RL-1211, RL-1212, RL-1213.

  - RL-1299: Error details missing where status = "error" in Rating Response.

  - Missing data list is available in the shared sheet.

  - Underwriting Result and Pricing Result values are mostly coming as 0 — likely related to a raised CR.

Also, four new defects have been logged today.

Let me know if you need more details on any of these.